PROJECT OUTLINE

BSc Computer Science

CineSpark: A movie ticket booking Website

Author: Emil Abraham

Supervisor: Omesh Fernando

# INTRODUCTION

## Project Idea and Motivation

The web-based ticket booking system CineSpark operates as a platform which simplifies the entire process of cinema ticket reservations. Users can access the platform through its user-friendly interface to browse current and future movie listings and check available showtimes and pick their desired seats before finishing their ticket purchase. The system addresses a common problem that multiple current online booking systems face because they lack user-friendly interfaces and maintain inconsistent designs and fail to provide accessible experiences for users with different devices and usage scenarios (Gulliksson, 2023).

Research on booking system usability confirms this issue because users experience difficulties when using online booking platforms. The research on hotel reservation platforms showed that users experienced confusion and frustration when using booking websites at a rate of 12% according to one study. The System Usability Scale (SUS) evaluation of a popular travel booking application revealed a low average score of 56.13 out of 100 which demonstrates that usability problems continue to block users from using online services (Ani, Noprisson and Ali, 2019).  The research indicates that ticket-booking domains including film/cinema booking require high levels of usability and system quality and user trust to achieve success. Research indicates that users adopt online booking services based on the quality of systems and services they provide (Salameh et al., 2022).

The development of CineSpark stems from my observation of current ticket-booking websites which provide essential features yet present outdated interfaces and slow mobile performance and confusing navigation. The project CineSpark emerged from the observation of how current ticket-booking websites fail to deliver a user-friendly design despite providing essential features. The platform CineSpark provides users with essential booking features while focusing on creating an interface that is both user-friendly and visually consistent and operationally reliable.

The development of CineSpark will help me master contemporary web development tools including React.js and Next.js and Node.js and database management systems like MySQL or MongoDB and user interface design principles that focus on layout consistency and navigation clarity and mobile responsiveness. The project will train me to conduct usability assessments through two methods which include heuristic reviews based on Molich & Nielsen's approach and user testing for design validation. The project serves two purposes because it lets me build technical abilities while creating an operational solution to fix usability and accessibility problems that previous booking systems had.

Aim

To create a responsive, user-friendly web-based movie ticket booking platform that provides users with an effective, aesthetically consistent, and accessible way to browse, choose, and reserve movie tickets.

Objectives

- To analyse and compare already existing movie ticket booking platforms and identify key shortcomings regarding usability and performance.

- To create a coherent UI/UX prototype with consistent design elements and responsive behaviour across devices.

- To implement the core full-stack web application using modern technologies that allow users to register, list movies, select show times, reserve seats, and confirm bookings.

- To develop an administrative module that allows the management of movies, showtimes, and bookings.

- To assess the system by functional testing and usability evaluation using standard measures, for example SUS, and by user feedback.

Targets

- Deliver a working prototype of the CineSpark web application deployed for demonstration.

- Achieve a minimum SUS usability score of 70 from test users, indicating acceptable usability.

- Ensure 100% of the core features (movie listings, user booking flow, seat selection, admin management) are implemented and tested.

- Produce an evaluation report that demonstrates improved usability compared to at least one benchmark platform.

# RESOURCE ANALYSIS

In order to complete this project, the selection of technical and resource options needs to be done with due consideration to the usability and accessibility issues inherent in the existing systems. The analysis here considers several approaches: responsive web application, mobile app, and microservices architecture; software, hardware, and technical support resources are weighed against one another. It also discusses the rationale behind choosing the preferred option.

Literature Review and Solution Options

The main challenge in the booking domain is providing a consistent user experience across devices. Research on human-computer interaction confirms that RWD enhances accessibility and device-independent usability by automatically adapting content and layout to different screen sizes (None Noorkaran Bhanarkar, None Aditi Paul and Mehta, 2023). Responsive layouts indeed minimise interaction errors and increase satisfaction while accessing services from various devices, according to further studies (Parlakkiliç, 2021). Comparative analyses between web and native app development have strongly pointed out that responsive web solutions tend to guarantee lower development costs, faster deployment, and broader reach, but native apps can guarantee higher performance at the expense of increasing complexity and effort for maintenance (Samsyudin, 2024).

Three principal solution architectures were evaluated:

- Responsive Web Application: The unified web system, optimised for desktops, tablets, and mobiles.

The strengths: single codebase, easier update procedures, a wide coverage of devices, faster iteration, which is helpful during projects with small budgets or short timelines.

Weaknesses: Lacking some offline capability or direct hardware integrations that come with native apps, performance is usually worse compared to highly optimised native builds (Lee, 2022).

- Native/Hybrid Mobile Application - separate Android and iOS builds (or hybrid apps) are distributed via app stores.

Strengths: More engaging, better integration with devices, and smoother animations.

Weaknesses: Increased development time, multi-platform maintenance, and app-store approval processes do not ideally fit within a short academic timeframe.

- Microservices/Service-Oriented Architecture: independent services for booking, payments, and user profiles.

Strengths: scalability and modularity; suited for enterprise-level systems.

Weaknesses: High infrastructure overhead, complex configuration, and additional DevOps requirements exceed the expected scope of a 300-hour undergraduate project.

Software Resources

The preferred responsive web application approach requires the following tools:

- Frontend: React.js / Next.js for dynamic, component-based development.

- Styling: Tailwind CSS or Chakra UI for consistent, responsive design.

- Backend: Node.js with Express.js to create RESTful APIs.

- Database: MongoDB or MySQL/PostgreSQL to manage users, movies, and bookings.

- Authentication: Firebase Auth or JWT for secure login.

- Deployment: Vercel (frontend) and Render/Firebase Hosting for backend hosting.

- Version Control: Git and GitHub for repository management and issue tracking.

- Design Tools: Figma or Adobe XD for wireframes and prototypes.

- Testing Tools: Jest, Mocha, browser developer tools, and mobile emulators for functional and responsiveness testing.

These software selections are in line with current best practices for quick, maintainable development cycles and web usability.

Hardware Resources

Essential Hardware:

- A modern web browser.

- A PC or laptop with 8 GB of RAM.

- A reliable internet connection.

Responsiveness Testing:

- Smartphones and tablets are required for the responsiveness testing procedure.

- Developers can conduct these tests without physical devices by using browser-based emulators.

Technical Support and Maintenance

Technical support will focus on maintainability, documentation, and data security:

- Version Control and Documentation: GitHub for commits, issue tracking, and changelog maintenance.

- Continuous Integration (CI/CD): GitHub Actions for automated build and test deployment.

- Monitoring and Backups: Firebase logging and scheduled database backups.

- User Feedback Tools: Online surveys or built-in forms for usability assessment.

- Data Protection: Compliance with ethical standards for data anonymity and consent.

These mechanisms ensure that the project remains traceable, testable, and ethically compliant throughout development and evaluation.

Preferred Option and Justification

The responsive web application (Unified Web system) model stands as the optimal solution because it enables developers to build prototypes rapidly through a single-codebase support for various devices that fulfils the deadline requirements for usability testing. Research indicates that RWD operates as an affordable solution which provides sustainable access to multiple devices while enhancing accessibility (Shahzad 2017). Although the performance can be relatively lower on older devices, this limitation will be mitigated through optimisation techniques and scope restriction, for example, simulated rather than live payment processing.

In short, the architecture selected meets both project goals and resource constraints. The tooling, hardware, and technical support resources proposed here are realistic, accessible, and academically appropriate to produce a high-quality and testable prototype within the available timeframe.

# PROJECT PLAN

## Project Work Description

The project will follow a systematic development process which connects project work to the established project goals. The project's main objective involves creating a web-based ticket booking system for movies which proves both user-friendly and dependable with consistent design elements. The following plan details all work phases along with their corresponding tasks and risk factors and dependencies and risk reduction methods. The Gantt chart in Appendix A shows the project timeline for each development phase.

1. Overview of Key Tasks and Relation to Aims and Objectives

The project is divided into a few major stages that correspond directly to the project's objectives:

- The UX/UI Design and Prototyping solution accomplishes Objective 2 by creating a responsive interface that preserves visual coherence and provides a pleasurable user experience.

- The system development includes both frontend and backend components which provide core functionality and support booking flow and administrative module operations according to Objectives 3, 4 and 5.

- The system testing and integration process under Objective 6 verifies system operation through functional and usability assessments.

- The evaluation and documentation work leads to the creation of three essential final products which are the system evaluation report and the dissertation document and the operational prototype.

Each of the mentioned tasks builds upon the previous phase in a logical development sequence aimed at reaching a functional and tested prototype of CineSpark.

2. Detailed Description of Tasks and Sub-Tasks

A. Literature Review and Requirements Analysis (Weeks 1–2)

The project starts by studying current web-based booking systems to identify their usability elements and system operational problems and interface design specifications. The research phase will evaluate BookMyShow and Fandango and AMC Theatres platforms through a detailed comparison.

Sub-tasks include:

- Reviewing peer-reviewed articles on responsive design and booking usability.

- Defining user personas and user stories.

- Identifying both functional (e.g., seat selection, booking confirmation) and non-functional requirements (e.g., performance, accessibility, security).

The outcomes will be compiled in a requirements specification document, which will act as a blueprint for all subsequent phases.

B. UX/UI Design and Prototyping (Weeks 3–4)

The design process will develop an interface which users can operate with simplicity while maintaining visual consistency after requirement definition. I will create both low-fidelity wireframes and high-fidelity prototypes. The design will use responsive web design (RWD) principles to provide accessibility for various devices.

Sub-tasks include:

- Developing user interface mockups for movie browsing, showtime selection, and seat booking.

- Establishing a consistent color scheme, typography, and component layout.

- Conducting a brief heuristic evaluation to identify potential usability issues before implementation.

The deliverable for this stage will be a clickable prototype demonstrating the user flow and visual design.

C. Backend Design and Database Modelling (Weeks 5–6)

This phase requires establishing the technical foundation of CineSpark. Node.js and Express.js will be used to construct the backend, and MongoDB or MySQL will be used to store the data.

Sub-tasks:

- The database structure requires storage of user profiles together with movie details and showtime information and booking records.

- The API standard defines four main endpoints which handle seat management and movie retrieval and user identification and booking confirmation.

- The first criterion necessitates the establishment of backend system architecture and basic server systems.

D. Frontend and Core System Development (Weeks 7–10)

The core development work takes place during this stage. The frontend development will use React.js or Next.js to create dynamic data-driven views which will interact with the backend API.
Key sub-tasks:

- Implementing the core user flows: movie listing, showtime selection, seat reservation, and booking confirmation.

- Ensuring responsive layouts for mobile and desktop devices.

- Integrating authentication, mock payment simulation, and navigation control.

- Conducting interim testing to ensure stability before integration.

This phase will deliver a minimum viable product (MVP) of CineSpark that supports full booking functionality.

E. Admin Module Development (Weeks 11–12)

To enable backend management, an administrative module will be created in parallel with the main system. Objective 5 is supported by this feature.
Sub-tasks:

- Developing CRUD operations for managing movies, showtimes, and seat allocations.

- Implementing secure authentication for administrators.

- Creating analytics and reporting dashboards for booking statistics.

The deliverable will be a functioning admin interface integrated into the main platform.

F. Integration, Testing, and Usability Evaluation (Weeks 13–15)

Technical testing and user evaluation are both part of this phase. While usability testing evaluates the overall user experience and ease of navigation, functional testing confirms that all functionalities operate as intended.

- Unit and Integration Testing: Using tools like Jest and Mocha to verify API responses and frontend logic.

G. Documentation, Reporting, and Final Delivery (Weeks 16–20)

The final stage involves compiling all project documentation, reflecting on the development process, and finalising the project deliverables.
Sub-tasks:

- Writing the final dissertation report, including methodology, results, and evaluation.

- Preparing a code repository with version control and deployment guides.

- Deploying the live prototype to Vercel or Render.

- Preparing presentation materials and demonstration video for the viva assessment.

- Risks, Challenges, and Mitigation Strategies

The following are some of the several dangers that could arise during the development process:

- Time: To ensure progress tracking, the scope will be handled by setting weekly supervisor updates and prioritizing the MVP features.

- Technical issues: Managed through using well-documented frameworks-React and Node. With consistent version control via GitHub.

- Resource limitations: Testing will have to depend on available devices and free online usability testing tools to reduce dependency on hardware.

- One-on-one User Testing Delays: If recruitment is delayed, other heuristic evaluations will be done.

These mitigations ensure that unforeseen issues do not compromise the completion of project milestones.

4. Critical Dependencies and Knowledge Acquisition

Critical dependencies will be the completion of system requirements and design prototypes before implementation can start. Back-end APIs must precede any front-end integrations. Usability testing requires a stable MVP and ethical approval for conducting user sessions. Additionally, early familiarisation with deployment tools, database security, and authentication mechanisms will be very important in development efficiency.

Summary

In summary, the CineSpark project plan starts with a literature review and requirements analysis before moving to design then development and evaluation and finishes with documentation and reporting. The tasks fulfil all project goals and objectives and risk management occurs through established mitigation plans. The project timeline and milestones and dependencies which match the University assessment deadlines and deliverables are shown in detail through Appendix A Gantt chart.

# REFERENCES

Ani, N., Noprisson, H. and Ali, N.M. (2019). Measuring usability and purchase intention for online travel booking: A case study. International Review of Applied Sciences and Engineering, 10(2), pp.165–171. doi:https://doi.org/10.1556/1848.2019.0020.

Kvist, J. and Mathiasson, P. (2019). Progressive Web Apps and other mobile developing techniques: a comparison Progressiva Webbappar och andra mobila utvecklingstekniker: en jämförelse. [online] Available at: https://www.diva-portal.org/smash/get/diva2:1480326/FULLTEXT01.pdf.

Lee, A. (2022). Explore the Advantages And Disadvantages Of Native App Development. [online] Tigren. Available at: https://www.tigren.com/blog/advantages-and-disadvantages-of-native-app-development/.

None Noorkaran Bhanarkar, None Aditi Paul and Mehta, A. (2023). Responsive Web Design and Its Impact on User Experience. Responsive Web Design and Its Impact on User Experience, pp.50–55. doi:https://doi.org/10.48175/ijarsct-9259.

Parlakkiliç, A. (2021). Evaluating the effects of responsive design on the usability of academic websites in the pandemic. Education and Information Technologies, 27(1). doi:https://doi.org/10.1007/s10639-021-10650-9.

Salameh, A.A., Mamun, A.A., Hayat, N. and Ali, M.H. (2022). Modelling the significance of website quality and online reviews to predict the intention and usage of online hotel booking platforms. Heliyon, 8(9), p.e10735. Doi:https://doi.org/10.1016/j.heliyon.2022.e10735.

Samsyudin, I. (2024). Native Apps vs. Progressive Web Apps: A Comparative Analysis of User Experience and Development Costs. doi:https://doi.org/10.13140/rg.2.2.26383.80808.

Shahzad, F. (2017). Modern and Responsive Mobile-enabled Web Applications. Procedia Computer Science, 110, pp.410–415. doi:https://doi.org/10.1016/j.procs.2017.06.105.

Ziphozakhe Theophilus Shasha and Weideman, M. (2016). Usability measurement of web-based hotel reservation systems. [0177]. [online] ResearchGate. Available at: https://www.researchgate.net/publication/321868456_Usability_measurement_of_web-based_hotel_reservation_systems_0177.

.

# APPENDIX A: Gantt Chart

# APPENDIX B: Project Resources Checklist

This form must be submitted with the Project Outline, even if NO special requirements are required.

Please PRINT all information CLEARLY

| Student’s Name: | Emil Abraham |
| --- | --- |
| SRN: | 21077596 |
| Project Title: | CineSpark A movie booking Website |
| Supervisor’s Name: | Omesh Fernando |
| Date: | 10/11/2025 |

Please enter your best estimates for the information requested. Changes can be made later.

| 1 | Will a specialist laboratory PC be required for the project? If YES, please specify below: | YES | NO(✓) |
| --- | --- | --- | --- |
| 2 | If the answer to 1 is Yes, will you require any special hardware installed/attached? If YES, please specify below: | YES | NO |
| 3 | Do you require access to specialist systems and/or hardware (Database Servers, Network Hardware, Robotics, etc)? If YES, please specify below: |  | (✓) |
| 4 | Will you require specific software? If YES, please specify below: | YES | NO (✓) |
| 5 | Are there other resources required, not covered above? If YES, please specify below: | YES | NO (✓) |

# APPENDIX C: Ethics Checklist

Please enter your best estimates for the information requested. Changes can be made later.

| Ethical Issues |  |  |  |
| --- | --- | --- | --- |
| 1 | Will your work involve human subjects, e.g., surveys, interview, experiment, etc. This includes friends and family. | YES | NO(✓) |

If the answers to questions 1 is YES, the proposed work must be submitted for approval to the Ethics Committee BEFORE work proceeds. Consult your supervisor and review the UH Ethics Approval Canvas Module for information on the procedures.

# APPENDIX D: Risk Register

Please enter your best estimates for the information requested. Changes can be made later.

Please PRINT all information CLEARLY

| Student’s Name: | Emil Abraham |
| --- | --- |
| SRN: | 21077596 |
| Project Title: | CineSpark A movie booking Website |
| Supervisor’s Name: | Omesh Fernando |
| Date: | 10/11/2025 |

Please enter your best estimates for the information requested.

In the table below emter

- the task should relate to a sub-task or a component of a sub-task identified in Section 2

- the identified potential risk associated with this task

- the mitigation to that risk

- The likelyhood of the risk occuring (low, medium, high)

- The severity to the project if the risk occurred (low, medium, high)

| Task | Associated Risk | Mitigation Process | Liklihood | Severity |
| --- | --- | --- | --- | --- |
| Literature Review & Requirements Analysis | Missing or overlooking critical user needs or accessibility requirements | Review academic sources systematically; validate requirements with supervisor feedback | Medium | Medium |
| Ethics Preparation | Delay in obtaining ethics approval for user testing | Submit ethics form early; prepare alternate heuristic evaluation method if delayed | Medium | High |
| UI/UX Design (Wireframes & Prototype) | Poor interface usability or inconsistent layouts | Conduct peer feedback and heuristic review before implementation | Medium | Medium |
| Backend Development | Server/database connection failures or data inconsistency | Test endpoints incrementally; use hosted DB with backups (e.g., MongoDB Atlas) | Medium | High |
| Frontend Integration | API mismatch or broken connections between frontend and backend | Maintain shared API documentation; test endpoints with Postman | Medium | High |
| Booking System Logic | Seat double-booking or concurrency issues during simulation | Implement seat lock/check mechanism in backend and test under concurrent conditions | Low | High |
| Admin Module Implementation | Additional complexity causes time overrun | Prioritise critical admin tasks; keep advanced reporting as stretch goal | Medium | Medium |
| Integration Testing | Late discovery of system-breaking bugs | Schedule integration early; conduct continuous functional testing | Medium | High |
| Usability Testing | Difficulty recruiting participants or low-quality feedback | Use classmates/friends; prepare an online testing option and a structured task sheet | Medium | Low |
| Documentation & Report Writing | Poor time management or a report rush near submission | Begin drafting chapters in parallel with development; use weekly writing goals | Medium | Medium |
| Deployment | Hosting or CI/CD failure close to submission | Use tested hosting services (Vercel, Render); maintain backup deployment | Low | High |
| Data Protection & Privacy | Accidental exposure of user test data | Anonymise all participant data; use consent forms and follow UH ethical policy. | Low | High |
| Time Management (Overall) | Falling behind schedule or overlapping tasks | Weekly progress tracking in logbook; early identification of delays | Medium | High |